# Process for identifying, prioritising and managing projects

This document sets out a process for identifying and prioritising new projects. It responds to concerns raised by Members about the need to have a more structured process for identifying and prioritising new projects, allowing ERP to be flexible and responsive.

The diagram below sets out a quarterly process for identifying new projects and reviewing existing activity, that will take place ahead of each Plenary meeting. Annex A sets out the process for each project and identifies key ‘gates’ where projects can be modified, paused or terminated.

| Key activities at each stage |
| --- |
| Quarterly update includes: Overview of current projects for Members’ comments on: project scope aims and objectives progress and project timing. Project suggestions drawn from: Previous proposals Ideas from current work Strategic plan (Annex A). Members to comment and indicate priorities. Members to develop new ideas in consultation with other Members (Annex B). | Members’ proposals and comments collated by Analysis Team and presented to Co-Chairs. Priorities for new projects will be indicated based on: Level of Member interest (No. supporting proposal) Policy relevance Potential for impact. Consideration given to resource requirements. Co-Chairs able to recommend pausing/stopping projects. Time-critical projects may ‘Short-Circuit’ full approval process and be initiated immediately. | Proposed new projects will be scoped further by the Analysis Team, in consultation with Members. Project Initiation Documents (PID) prepared. Presented to Members for comment at Plenary. Approval of new projects and forward workplan. Provision could also be made at the Plenary meeting for a more extended discussion of projects and priorities, should the need arise. |

A project can be defined as: major ERP report with follow up activities, workshop / meeting, shorter review or position paper or discussion at a Plenary meeting with invited speakers.

## Annex A – Project process

The following table outlines the key stages and identifies the gates for delivering projects (with an emphasis on major reports).

- Projects could be terminated or activities curtailed at any of the Gates, or paused at any Stage.

| Gate | Project stage | Owner | Activities at each stage | Expected outcome |
| --- | --- | --- | --- | --- |
| 1 ( | Project Identification and Prioritisation | Analysis Team | Quarterly / On-going to identify future activities in consultation with Members | Project areas and purpose / outcomes / impact identified |
| 2 ( | Project approved | ERP Plenary | Project Initiation Document drafted by AT submitted to Plenary for discussion | Agreement to proceed with project |
|  | Project execution | Analysis Team | Identify Steering Group and Chair: AT lead approaches ERP Members | Chair and SG appointed |
|  |  | Steering Group | Project Kick-off: Detailed scope/remit and outline project plan drafted by AT with Chair and refined by SG | Agree project remit & scope; Agree commitment from SG; Agree project plan |
|  |  | Analysis Team | Analytical work: Working to project plan, with regular SG engagement | Analysis and insights meet SG expectations |
|  |  | Steering Group | Outline report: 1st draft of findings and outline report, presented and discussed by SG. Discuss outcomes and potential impact and identify follow up activity. Set out how it will be measured. | SG Agree key messages & initial conclusions / recommendations. Agree follow up activity. |
| 3 ( | High-level approval of findings | Co-Chairs | Review by Co-Chairs: Emerging findings presented to Co-Chairs ahead of Plenary | Approval of key messages / suggested refinements Approve follow up activity |
| 4 ( |  | ERP Plenary | Draft report presented to Members for discussion. Dissemination and follow up activities approved. | High-level agreement to report findings |
|  | Final drafting |  | Revisions / Final drafting following Plenary discussion | ‘Final-draft’ report |
| 5 ( | Final approval | Correspondence or ERP plenary | Agreement from: Steering Group Co-chairs ERP Plenary to final draft report | Approval for publication of final report |
| 6( | Follow-up | Analysis Team & Steering Group | Communications agreed by SG with ongoing review of effectiveness by SG and Co-Chairs, based on metrics. | Measurable impact |

## Annex B – New project proposal form

The form below is for Members to submit proposals for new project work. It will be circulated with the Members Update, with responses returned to the Analysis Team for any follow up or further scoping. Any Member submitting a proposal should seek support from others to develop the idea and demonstrate value to ERP, before sending to the Analysis Team.

The form will also be available on the Members’ area of the website, allowing proposals to be submitted as issues emerge.

Overview of issue (why it is an issue, the information need and relevance to ERP)

ERP’s role (how it could be addressed e.g. major report/position paper/workshop)

Timeframes (key drivers and when outputs would be most effective)

| Proposed by: |  |
| --- | --- |
| Supported by: |  |

Richard Heap November 2013